INTRODUCTION TO SOFTWARE ENGINEERING

SaigonRide

Distributed Vehicle Rental System

PART 1: Project Proposal & Requirements Engineering

| Course | Introduction to Software Engineering — HK2 2025-2026 |
| --- | --- |
| Instructor | Ky-Trung Pham |
| Technology Tier | Tier 4 — ASP.NET MVC Code-First + Entity Framework + VNPay Sandbox (Max 10.0) |
| Team Size | 2 Students |
| Student A (UC Owner) | Nguyen Van A — Student ID: SE123456 |
| Student B (UC Owner) | Tran Thi B — Student ID: SE789012 |
| Submission Date | Week of 6–12 April 2026 |

Ho Chi Minh City University of Technology

Semester 2, Academic Year 2025-2026

# 1.  Project Proposal

## 1.1  Team Composition & Roles

| Member | Student ID | Role | Use Case Ownership |
| --- | --- | --- | --- |
| Nguyen Van A | SE123456 | Backend Lead / QA Lead | UC1: Process Rentals & Calculate Fares + Reports |
| Tran Thi B | SE789012 | Frontend Lead / Database Lead | UC2: Manage Vehicles + UC3: Manage Stations + UC4: Manage Users |

## 1.2  SDLC Methodology: Agile Scrum

Our team has selected the Agile Scrum methodology to manage the development of SaigonRide. Given the constrained 7-week timeline, Scrum offers the necessary flexibility to iterate rapidly, adapt to design changes during implementation, and ensure continuous progress through short, focused sprints.

### Justification for Scrum

- Short feedback cycles: A 7-week project with 4 submission gates (Part 1, Part 2, Part 3, Final) maps naturally to sprint reviews at each gate.

- Adaptability: Scrum allows us to pivot design decisions discovered during Part 3 coding (e.g., schema changes, controller refactoring) without invalidating earlier work.

- Individual ownership: The 'Definition of Done' for each Use Case is enforced per student, mirroring Scrum's accountability model.

- Tooling fit: GitHub serves as our Scrum board (via Issues/Projects), and each commit represents a sprint task being closed.

### Sprint Plan

| Sprint | Dates | Student A Focus | Student B Focus |
| --- | --- | --- | --- |
| Sprint 1 | Wk 1–2 (Mar–Apr) | FRs, NFRs, UC1 analysis, VNPay research | UC2/3/4 analysis, entity modelling, DB schema draft |
| Sprint 2 | Wk 3–4 (Apr) | UC1 Use Case spec, Sequence diagram, Figma screens | UC2/3/4 specs, CRC cards, Class diagram / ERD |
| Sprint 3 | Wk 5 (Apr–May) | Pricing engine, EF models, Rental controller | Vehicle + Station + User controllers, Bootstrap UI |
| Sprint 4 | Wk 6 (May) | VNPay API, Reports, unit tests (EP/BVA) | Admin dashboard, bilingual toggle, automation tests |
| Sprint 5 | Wk 7 (May) | RTM, consolidated PDF, video demo | RTM, consolidated PDF, video demo |

# 2.  Problem Statement

Ho Chi Minh City is undergoing rapid transit modernisation with the introduction of SaigonRide — a distributed network of public bicycles and electric scooters. Unlike traditional fixed-location rentals, SaigonRide enables users to unlock a vehicle at any station (e.g., Ben Thanh) and return it to any other station (e.g., Thao Dien), creating a flexible, city-wide micro-mobility solution.

However, the city's current digital infrastructure for this system is fragmented and fails to serve its two distinct user groups adequately:

- Local Commuters rely exclusively on Vietnamese e-wallets (MoMo, VNPay) and cash, but the system has no unified checkout flow to support these methods within a single platform.

- Foreign Tourists require international payment gateways (Apple Pay, PayPal) and must undergo passport verification — a process that is currently unsupported or handled manually.

- Fleet Imbalance is a chronic operational problem. Stations frequently become empty or overflow because there is no incentive mechanism to encourage users to return vehicles where they are most needed.

- Lack of Administrative Visibility: System administrators have no real-time reporting tools to monitor revenue by vehicle category, or to view station-level inventory and utilisation data.

Our software engineering team has been contracted to design and build a unified, scalable platform — SaigonRide — that resolves all four of these issues through clean architecture (ASP.NET MVC Code-First with Entity Framework), a dynamic pricing engine, a multi-gateway payment system implemented using the Strategy Design Pattern, and an interactive administrative reporting dashboard.

# 3.  Functional Requirements (FRs)

All functional requirements follow the format: "The system shall..." Each requirement is mapped to its owning Use Case and the responsible team member. Requirements are prioritised as High, Medium, or Low.

| ID | Requirement (The system shall...) | Owner | Priority |
| --- | --- | --- | --- |
| UC1 — Process Rentals & Calculate Fares (Student A) |  |  |  |
| FR-01 | Allow a registered user to initiate a vehicle rental by scanning or selecting a vehicle at a station, transitioning the vehicle status from 'Available' to 'In-Transit'. | Student A | High |
| FR-02 | Calculate the total rental fare upon return based on: Standard Bike = 500 VND/minute and E-Scooter = 1,500 VND/minute, multiplied by the total rental duration in minutes. | Student A | High |
| FR-03 | Apply a 15% discount to the calculated total fare if the vehicle is returned to a station whose current vehicle count is less than 20% of its maximum capacity. | Student A | High |
| FR-04 | Allow a Local Commuter to complete payment using MoMo, VNPay, or Cash. | Student A | High |
| FR-05 | Allow a Foreign Tourist to complete payment using Apple Pay, PayPal, or Cash. | Student A | High |
| FR-06 | Process live payment transactions through the VNPay Sandbox API upon checkout (Tier 4). | Student A | High |
| FR-07 | Record a completed Rental transaction including: start station, end station, vehicle type, duration in minutes, base fare, discount applied, final fare, and payment method. | Student A | High |
| Reports — Administrative (Student A) |  |  |  |
| FR-08 | Generate a Revenue Report displaying total revenue grouped by vehicle category (Standard Bike vs. E-Scooter), filterable by date range. | Student A | High |
| FR-09 | Generate a Station Utilisation Report displaying current vehicle count, maximum capacity, and occupancy percentage for each station. | Student A | Medium |
| UC2 — Manage Vehicles (Student B) |  |  |  |
| FR-10 | Allow a System Admin to create a new vehicle record specifying: vehicle ID, type (Standard Bike / E-Scooter), current station, and initial status. | Student B | High |
| FR-11 | Allow a System Admin to view a list of all vehicles, filterable by type and status. | Student B | High |
| FR-12 | Allow a System Admin to update a vehicle's status (Available, In-Transit, Maintenance) and assigned station. | Student B | High |
| FR-13 | Allow a System Admin to delete (retire) a vehicle record from the system. | Student B | Medium |
| UC3 — Manage Stations (Student B) |  |  |  |
| FR-14 | Allow a System Admin to create a new station record specifying: station name, location/address, and maximum vehicle capacity. | Student B | High |
| FR-15 | Allow a System Admin to view all stations and their real-time vehicle count relative to capacity. | Student B | High |
| FR-16 | Allow a System Admin to update station details including name, location, and maximum capacity. | Student B | Medium |
| FR-17 | Allow a System Admin to delete a station record (only if no active rentals are associated with it). | Student B | Low |
| UC4 — Manage Users (Student B) |  |  |  |
| FR-18 | Allow a new Local Commuter to register with: full name, email, phone number, and preferred payment method (MoMo / VNPay / Cash). | Student B | High |
| FR-19 | Allow a new Foreign Tourist to register with: full name, email, passport number, nationality, and preferred payment method (Apple Pay / PayPal / Cash). | Student B | High |
| FR-20 | Allow a System Admin to view, update, and delete any user account. | Student B | High |
| FR-21 | Authenticate all users via a secure login (hashed password) and maintain a role-based session (Commuter / Tourist / Admin). | Student B | High |

# 4.  Quality Attributes (NFRs)

The following non-functional requirements define measurable quality attributes that the SaigonRide system must satisfy. Each NFR is directly traceable to the system architecture and will be verified during Part 3 QA testing.

| ID | Attribute | Requirement | Measurable Metric | Owner |
| --- | --- | --- | --- | --- |
| NFR-01 | Performance | Fare calculation and 15% discount processing must complete without perceptible delay. | Execution time < 1.5 seconds for all pricing operations under normal load. | Student A |
| NFR-02 | Performance | All database queries for list views (vehicles, stations, users, rentals) must return results promptly. | Page load time < 2 seconds for all CRUD list views. | Student B |
| NFR-03 | Security | User passwords must never be stored in plaintext. | All passwords hashed using BCrypt or ASP.NET Identity before database storage. | Student B |
| NFR-04 | Security | Foreign Tourist passport numbers are sensitive PII and must be protected at rest. | Passport numbers encrypted using AES-256 before storage in the database. | Student B |
| NFR-05 | Security | The application must prevent unauthorised access to Admin-only features. | All Admin routes protected by [Authorize(Roles="Admin")] attribute; unauthenticated access returns HTTP 401. | Student B |
| NFR-06 | Usability | The UI must be fully responsive across device sizes to serve users on mobile phones (primary usage context). | All pages render correctly and are fully functional at 375px, 768px, and 1280px viewport widths (Bootstrap 5 breakpoints). | Student B |
| NFR-07 | Usability | The system must support bilingual display in English and Vietnamese. | A language toggle button switches all UI text between EN and VI within 1 second, with no page reload. | Student B |
| NFR-08 | Maintainability | The codebase must adhere strictly to the MVC architectural pattern with clear separation of concerns. | Zero business logic in Views; all data access exclusively through Entity Framework repository layer; no direct DB calls in Controllers. | Student A |
| NFR-09 | Reliability | The payment integration with VNPay must handle API failures gracefully. | On VNPay API timeout or error, the system displays a user-friendly error message and rolls back any partial rental state within 3 seconds. | Student A |
| NFR-10 | Testability | The pricing and discount engine must be independently testable without UI dependencies. | Pricing logic isolated in a dedicated PricingService class with full unit test coverage using xUnit (minimum 10 test cases covering EP and BVA boundaries). | Student A |

# 5.  Actors & Use Case Summary

The SaigonRide system is designed around three distinct actor types. The Local Commuter and Foreign Tourist share a common base 'User' identity but differ in their authentication flow and payment options — this is the actor generalisation relationship to be modelled in the UML Use Case Diagram in Part 2.

| Actor | Description | Associated FRs |
| --- | --- | --- |
| Local Commuter (extends User) | A Vietnamese resident who uses the system for daily commuting. Authenticates via email/password. Pays via MoMo, VNPay, or Cash. No passport required. | FR-04, FR-07, FR-18, FR-21 |
| Foreign Tourist (extends User) | An international visitor requiring passport verification. Pays via Apple Pay, PayPal, or Cash. May require VNPay cross-border support at Tier 4. | FR-05, FR-06, FR-07, FR-19, FR-21 |
| System Admin | Manages the entire fleet and platform. Has full CRUD access to Vehicles, Stations, and Users. Views all reports. Not a rental user. | FR-08 through FR-21 |

## 5.1  Use Case Assignment Summary

| UC ID | Use Case Name | Owner | CRUD Coverage |
| --- | --- | --- | --- |
| UC1 | Process Rental & Calculate Fares | Nguyen Van A (SE123456) | Create Rental, Read Rental history, Update vehicle status, Delete/cancel pending rental |
| UC2 | Manage Vehicles | Tran Thi B (SE789012) | Create vehicle, Read vehicle list, Update status/station, Delete (retire) vehicle |
| UC3 | Manage Stations | Tran Thi B (SE789012) | Create station, Read station list + capacity, Update station details, Delete station |
| UC4 | Manage Users | Tran Thi B (SE789012) | Create user account, Read user profile, Update user details, Delete user account |

# Appendix — Generative AI Usage Declaration

In compliance with the course's academic integrity policy, the following log documents all use of Generative AI tools during the production of this document.

| Tool Used | Purpose | Sections Affected |
| --- | --- | --- |
| [Tool Name] | [Describe how AI was used — e.g., brainstorming FR wording, refining NFR metrics] | [List sections — e.g., Section 3: FR wording review] |
| [Add more rows as needed] |  |  |

Note: Full prompts and AI outputs must be attached in a separate Appendix.pdf as required by the course specification. Failure to declare AI usage constitutes a breach of academic integrity.